WILMS

Women's Interest-Free Loan Management System

Roadmap — Future Work — v1.8.0

# WILMS Future Work — Roadmap Book

Version: 1.7.3 Classification: Confidential

## 1. Current state

Platform feature development completed at v1.7.2. Release v1.7.3 delivers the official documentation library and removes standalone Export Center in favour of contextual exports.

## 2. v1.8 — Integrations and payments

Target: Q4 2026

| Item | Description | Priority |

|------|-------------|----------|

| Mobile money integration | MTN MoMo, Vodafone Cash payment recording | High |

| Bank statement import | CSV/OFX import for reconciliation | High |

| Webhook infrastructure | External system event receivers | Medium |

| OpenAPI specification | Auto-generated from domain routes | Medium |

| Payment provider sandbox | Test environment for integrations | Medium |

## 3. v1.9 — Enterprise automation

Target: Q1 2027

| Item | Description | Priority |

|------|-------------|----------|

| Workflow automation rules | Configurable if/then business rules | High |

| Scheduled report delivery | Email reports on cron schedule | High |

| Advanced notification routing | Role/condition-based routing | Medium |

| Bulk import/export tooling | CSV borrower/loan import | Medium |

| Expense budget limits | Configurable spending caps | Low |

## 4. v2.0 — General ledger and multi-branch

Target: Q2 2027

| Item | Description | Priority |

|------|-------------|----------|

| Statutory double-entry GL | Full chart of accounts | High |

| Multi-organisation tenancy | Isolated org data | High |

| Branch-level pool isolation | Per-branch capital pools | High |

| Inter-branch transfers | Audited capital movement | Medium |

| SSO / SAML integration | Enterprise identity provider | Medium |

## 5. v2.5 — Borrower engagement

Target: Q4 2027

| Item | Description | Priority |

|------|-------------|----------|

| Borrower SMS reminders | Payment due notifications | High |

| Payment reminder automation | Schedule-based reminders | Medium |

| Borrower status portal | Read-only borrower self-service | Low |

## 6. v3.0 — Platform scale

Target: 2028

| Item | Description | Priority |

|------|-------------|----------|

| Multi-region deployment | Geographic redundancy | High |

| ML risk scoring | Predictive default indicators | Medium |

| Localized UI | Twi, Ga, Ewe language support | Medium |

| Partner API marketplace | Third-party integration ecosystem | Low |

| Native mobile app | iOS/Android if PWA insufficient | Low |

## 7. Deferred items with rationale

| Item | Deferred to | Rationale |

|------|-------------|-----------|

| Borrower portal | v2.5 | HQ-operated model sufficient |

| Multi-org tenancy | v2.0 | Single-org deployment meets current partners |

| Statutory GL | v2.0 | Pool ledger meets programme needs |

| Native mobile | v3.0 | PWA + field shell adequate |

| Redis job queue | v1.9 | Vercel Cron sufficient at scale |

| Standalone Export Center | Removed v1.7.3 | Contextual exports reduce duplication |

| Full shadcn migration | Ongoing | Incremental per route |

| WCAG full audit | Ongoing | Remediations per QA unit |

| Localized guides | v2.x | English first |

## 8. Documentation roadmap

| Item | Version | Status |

|------|---------|--------|

| Official documentation library | v1.7.3 | Complete |

| Static docs web portal | v1.8 | Planned |

| Interactive API explorer | v1.8 | Planned |

| Video walkthroughs | v1.9 | Planned |

| Localized manuals | v2.x | Planned |

CONFIDENTIAL — For authorized WILMS personnel, executive review, procurement, and official record keeping only.

CONFIDENTIAL — For authorized WILMS personnel, executive review, procurement, and official record keeping only.